VERITONE

Multimodal Credibility Analysis Engine

Complete Technical Blueprint & Implementation Guide

Prepared for: Veer | UC Berkeley M.E.T. Program

Build Tools: Claude Code + Cursor

February 2026

# Table of Contents

1.  Project Overview & Market Thesis

2.  System Architecture (Full Stack)

3.  Environment Setup & Toolchain

4.  Phase 1: Project Scaffolding & Infrastructure

5.  Phase 2: Ingestion Pipeline

6.  Phase 3: Modality Processing Engines

7.  Phase 4: Divergence Engine & Scoring

8.  Phase 5: RAG Query Interface

9.  Phase 6: Frontend Dashboard

10.  Phase 7: Deployment & DevOps

11.  Data Sources & Demo Dataset

12.  Testing Strategy

13.  Monetization & Go-to-Market

14.  Resume Language & Talking Points

15.  Complete File Structure Reference

16.  Day-by-Day Build Schedule

# 1. Project Overview & Market Thesis

## 1.1 What VeriTone Does

VeriTone is a multimodal credibility analysis engine that ingests video of public-facing communications and produces a structured Sentiment Divergence Score by cross-analyzing three independent data streams simultaneously: what a speaker says (transcript semantics), how they say it (vocal biomarkers), and what their body reveals (facial micro-expressions and gestural patterns).

The core insight is that when these three modalities disagree, something analytically meaningful is occurring. A CEO claiming confidence while exhibiting vocal stress markers and facial incongruence is a data point that no existing tool surfaces in a structured, queryable format. VeriTone captures these divergences, scores them, and makes them searchable through a RAG-powered natural language interface.

## 1.2 The Market Gap

Current tools are siloed by modality. Bloomberg Terminal provides transcript-based sentiment analysis. Zoom and meeting intelligence platforms record calls. Academic tools like OpenFace or FACS coding exist in isolation. Nobody stitches together audio emotion recognition, facial micro-expression analysis, and semantic NLP into a unified divergence timeline that a non-technical analyst can query with plain English. VeriTone fills this gap.

## 1.3 Target Users & Willingness to Pay

| Segment | Use Case | Pricing Model |
| --- | --- | --- |
| Quantitative hedge funds | Earnings call divergence signals as alternative data | $2–5 per video-minute; bulk API pricing |
| Investigative journalists | Analyzing testimony, press conferences for inconsistencies | Freemium: 5 free videos/mo, $29/mo pro |
| Due diligence firms | Founder pitch analysis before investment decisions | $500–$2,000 per analysis report |
| HR / recruiting platforms | Structured consent-based interview analysis | Per-seat SaaS: $99/mo per recruiter |
| Academic researchers | Communication studies, political science, psychology | University site license: $5K–15K/yr |

## 1.4 Why This Project Is Resume-Defining

- Not another chatbot: The multimodal divergence analysis is genuinely novel and immediately memorable in any interview

- Full-stack demonstration: Covers Python, FastAPI, LLMs, embeddings, RAG, vector databases, ML inference, Docker, AWS, React

- Extends your existing work: Directly builds on your Veterans History Studio multimodal analysis (Wav2Vec 2.0, Whisper, MediaPipe) and Databricks pipeline experience

- Product thinking: Clear monetization path signals business acumen — exactly what M.E.T. trains for

- Narrative coherence: Connects your grandfather’s military service → veteran interviews → multimodal analysis → commercial credibility engine

# 2. System Architecture (Full Stack)

## 2.1 High-Level Architecture Diagram (ASCII)

┌───────────────────┐     ┌─────────────────┐     ┌─────────────────┐

│  VIDEO INGESTION  │ ───> │  MODALITY LAYER  │ ───> │ DIVERGENCE ENGINE│

│  (FastAPI + FFmpeg)│     │  (3 parallel ML  │     │  (scoring + flags)│

└───────────────────┘     │   processors)    │     └────────┬────────┘

└─────────────────┘              │

▼

┌───────────────────┐     ┌─────────────────┐     ┌─────────────────┐

│  REACT DASHBOARD  │ <─── │    RAG QUERY     │ <─── │ VECTOR STORE     │

│  (Timeline + Chat) │     │  (LLM + FAISS)   │     │ (FAISS + Postgres)│

└───────────────────┘     └─────────────────┘     └─────────────────┘

## 2.2 Technology Stack (Every Dependency)

| Layer | Technology | Why This Choice |
| --- | --- | --- |
| API Framework | FastAPI 0.110+ | Async support, auto OpenAPI docs, dependency injection, native Pydantic validation |
| Transcription | OpenAI Whisper large-v3 | Best open-source ASR; speaker diarization via pyannote; your existing experience |
| Audio ML | Wav2Vec 2.0 (facebook/wav2vec2-large) | Pre-trained on 60K hrs; fine-tuneable for emotion; your VHS experience |
| Facial Analysis | MediaPipe Face Mesh (468 landmarks) | Real-time capable, runs on CPU, no GPU required for inference; your VHS experience |
| Emotion Classify | Custom classifier on FER2013 + AffectNet | Fine-tuned lightweight model on top of MediaPipe features |
| Embeddings | text-embedding-3-small (OpenAI) or e5-large-v2 (open-source) | 1536-dim vectors; excellent semantic search quality; low cost |
| Vector Store | FAISS (Facebook AI Similarity Search) | In-memory, blazing fast for <1M vectors; no infra overhead; upgrade to Pinecone later |
| LLM (RAG) | Claude 3.5 Sonnet via Anthropic API | Best reasoning for analytical synthesis; structured output support |
| Database | PostgreSQL 16 + SQLAlchemy 2.0 | Relational metadata, JSONB for flexible modality scores, mature ecosystem |
| Object Storage | AWS S3 (prod) / MinIO (local dev) | Raw video, audio, frames; presigned URLs for frontend playback |
| Task Queue | Celery + Redis | Video processing is long-running; async task queue with progress tracking |
| Frontend | React 18 + Tailwind CSS + Recharts | Component-based; Tailwind for rapid styling; Recharts for timeline viz |
| Video Player | Video.js or React Player | Programmable seeking to specific timestamps; overlay support |
| Containerization | Docker + Docker Compose | Multi-service orchestration; reproducible builds; matches your roadmap |
| Deployment | AWS ECS (Fargate) + EC2 GPU | Serverless containers for API; GPU instances for ML inference |
| CI/CD | GitHub Actions | Free for public repos; Docker build + push to ECR |
| Media Processing | FFmpeg 6.0 | Industry standard; audio extraction, frame sampling, format conversion |

# 3. Environment Setup & Toolchain

## 3.1 Prerequisites to Install

Before writing a single line of code, install these on your machine (macOS assumed; Linux instructions are nearly identical):

# 1. Python 3.11+ (not 3.12 due to some ML lib compat issues)

brew install python@3.11

# 2. Node.js 20 LTS (for frontend)

brew install node@20

# 3. FFmpeg (media processing)

brew install ffmpeg

# 4. Docker Desktop

# Download from https://docker.com/products/docker-desktop

# 5. PostgreSQL 16 (local dev)

brew install postgresql@16

brew services start postgresql@16

# 6. Redis (task queue backend)

brew install redis

brew services start redis

# 7. AWS CLI v2

brew install awscli

aws configure  # enter your IAM credentials

# 8. Claude Code (your primary coding tool)

npm install -g @anthropic-ai/claude-code

# 9. Cursor IDE (your primary editor)

# Download from https://cursor.sh

## 3.2 API Keys You Need

| Service | What For | How to Get |
| --- | --- | --- |
| Anthropic API | Claude for RAG synthesis, divergence analysis narration | console.anthropic.com → API Keys |
| OpenAI API | text-embedding-3-small for vector embeddings (or use open-source alternative) | platform.openai.com → API Keys |
| HuggingFace Token | Download Whisper, Wav2Vec 2.0, pyannote models | huggingface.co → Settings → Access Tokens |
| AWS Credentials | S3 storage, ECS deployment, EC2 GPU inference | IAM console → create programmatic user |

## 3.3 Project Initialization (Exact Commands)

Open your terminal and run these commands in order. This creates the entire project skeleton:

# Create project root

mkdir veritone && cd veritone

git init

# Create directory structure

mkdir -p backend/app/{api,core,models,schemas,services,ml,tasks,utils}

mkdir -p backend/app/ml/{audio,visual,text}

mkdir -p backend/app/services/{ingestion,divergence,rag}

mkdir -p backend/tests/{unit,integration,fixtures}

mkdir -p backend/alembic/versions

mkdir -p frontend/src/{components,hooks,pages,utils,styles}

mkdir -p frontend/src/components/{timeline,player,chat,analysis}

mkdir -p frontend/public

mkdir -p infrastructure/{docker,terraform,scripts}

mkdir -p data/{raw,processed,models,embeddings}

mkdir -p docs/{architecture,api,research}

# Create Python virtual environment

cd backend

python3.11 -m venv venv

source venv/bin/activate

# Install all Python dependencies

pip install fastapi[all] uvicorn[standard] sqlalchemy[asyncio] \

asyncpg alembic pydantic-settings python-multipart \

celery[redis] redis aiofiles boto3 \

openai anthropic tiktoken \

torch torchaudio transformers \

openai-whisper faster-whisper pyannote.audio \

mediapipe opencv-python-headless numpy scipy \

faiss-cpu scikit-learn pandas \

librosa soundfile \

python-jose[cryptography] passlib[bcrypt] \

httpx pytest pytest-asyncio pytest-cov \

loguru python-dotenv

pip freeze > requirements.txt

# Initialize frontend

cd ../frontend

npx create-react-app . --template typescript

npm install tailwindcss @headlessui/react recharts

npm install video.js @videojs/themes axios react-query

npm install @heroicons/react lucide-react

npx tailwindcss init

# 4. Phase 1: Project Scaffolding & Infrastructure

This phase creates the foundational code that every other component depends on. Estimated time: 2–3 days with Claude Code.

## 4.1 FastAPI Application Factory

Create the main application entry point. This uses the factory pattern so you can create different app instances for testing vs production:

File: backend/app/main.py

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

from contextlib import asynccontextmanager

from app.core.config import settings

from app.core.database import engine, Base

from app.api import ingest, analysis, query, timeline, health

@asynccontextmanager

async def lifespan(app: FastAPI):

# Startup: create tables, load ML models into memory

async with engine.begin() as conn:

await conn.run_sync(Base.metadata.create_all)

from app.ml.model_loader import load_all_models

app.state.models = await load_all_models()

yield

# Shutdown: cleanup

await engine.dispose()

def create_app() -> FastAPI:

app = FastAPI(

title="VeriTone API",

description="Multimodal Credibility Analysis Engine",

version="0.1.0",

lifespan=lifespan,

)

app.add_middleware(CORSMiddleware,

allow_origins=settings.CORS_ORIGINS,

allow_credentials=True,

allow_methods=["*"],

allow_headers=["*"],

)

app.include_router(health.router, tags=["health"])

app.include_router(ingest.router, prefix="/api/v1", tags=["ingest"])

app.include_router(analysis.router, prefix="/api/v1", tags=["analysis"])

app.include_router(query.router, prefix="/api/v1", tags=["query"])

app.include_router(timeline.router, prefix="/api/v1", tags=["timeline"])

return app

app = create_app()

## 4.2 Configuration Management

All secrets and settings live in environment variables, validated by Pydantic on startup:

File: backend/app/core/config.py

from pydantic_settings import BaseSettings

from typing import List

class Settings(BaseSettings):

# Database

DATABASE_URL: str = "postgresql+asyncpg://localhost/veritone"

# Redis / Celery

REDIS_URL: str = "redis://localhost:6379/0"

CELERY_BROKER_URL: str = "redis://localhost:6379/1"

# Object Storage

S3_BUCKET: str = "veritone-media"

S3_REGION: str = "us-west-2"

S3_ENDPOINT: str | None = None  # Set for MinIO local dev

AWS_ACCESS_KEY_ID: str = ""

AWS_SECRET_ACCESS_KEY: str = ""

# ML Models

WHISPER_MODEL: str = "large-v3"

WAV2VEC_MODEL: str = "facebook/wav2vec2-large-960h"

EMOTION_MODEL: str = "ehcalabres/wav2vec2-lg-xlsr-en-speech-emotion-recognition"

# API Keys

ANTHROPIC_API_KEY: str = ""

OPENAI_API_KEY: str = ""

# App

CORS_ORIGINS: List[str] = ["http://localhost:3000"]

FRAME_SAMPLE_RATE: int = 2  # frames per second

CALIBRATION_WINDOW_SEC: int = 60

class Config:

env_file = ".env"

settings = Settings()

## 4.3 Database Models (SQLAlchemy 2.0)

These define every table in your PostgreSQL database. The key design decision is storing per-utterance modality scores as JSONB for flexibility while keeping the core relationships relational:

File: backend/app/models/models.py

from sqlalchemy import Column, Integer, String, Float, DateTime,

ForeignKey, Text, Enum as SAEnum, JSON

from sqlalchemy.orm import relationship, DeclarativeBase

from sqlalchemy.dialects.postgresql import JSONB

from datetime import datetime

import enum

class Base(DeclarativeBase): pass

class ProcessingStatus(str, enum.Enum):

PENDING = "pending"

INGESTING = "ingesting"

PROCESSING_AUDIO = "processing_audio"

PROCESSING_VIDEO = "processing_video"

PROCESSING_TEXT = "processing_text"

COMPUTING_DIVERGENCE = "computing_divergence"

EMBEDDING = "embedding"

COMPLETE = "complete"

FAILED = "failed"

class Video(Base):

__tablename__ = "videos"

id = Column(Integer, primary_key=True)

title = Column(String(500), nullable=False)

source_url = Column(String(2000))

s3_video_key = Column(String(500))

s3_audio_key = Column(String(500))

duration_seconds = Column(Float)

speaker_count = Column(Integer)

status = Column(SAEnum(ProcessingStatus), default=ProcessingStatus.PENDING)

created_at = Column(DateTime, default=datetime.utcnow)

updated_at = Column(DateTime, onupdate=datetime.utcnow)

metadata_ = Column("metadata", JSONB, default={})

# Relationships

utterances = relationship("Utterance", back_populates="video")

speakers = relationship("Speaker", back_populates="video")

class Speaker(Base):

__tablename__ = "speakers"

id = Column(Integer, primary_key=True)

video_id = Column(Integer, ForeignKey("videos.id"))

label = Column(String(100))  # "SPEAKER_00", "SPEAKER_01"

name = Column(String(200))   # User can override later

baseline_f0 = Column(Float)  # Calibration baseline pitch

baseline_energy = Column(Float)

baseline_speech_rate = Column(Float)

video = relationship("Video", back_populates="speakers")

utterances = relationship("Utterance", back_populates="speaker")

class Utterance(Base):

__tablename__ = "utterances"

id = Column(Integer, primary_key=True)

video_id = Column(Integer, ForeignKey("videos.id"))

speaker_id = Column(Integer, ForeignKey("speakers.id"))

index = Column(Integer)              # sequential order

start_time = Column(Float)           # seconds from video start

end_time = Column(Float)

text = Column(Text)

# Modality A: Semantic scores

semantic_sentiment = Column(String(20))  # positive/negative/neutral/hedging/deflecting

semantic_confidence = Column(Float)

semantic_claim_density = Column(Float)  # 0-1 ratio of factual claims

semantic_embedding_id = Column(String(100))  # FAISS vector ID

# Modality B: Vocal scores

vocal_f0_mean = Column(Float)

vocal_f0_deviation = Column(Float)    # deviation from speaker baseline

vocal_jitter = Column(Float)

vocal_shimmer = Column(Float)

vocal_speech_rate = Column(Float)     # words per second

vocal_pause_before = Column(Float)    # seconds of silence before utterance

vocal_energy = Column(Float)

vocal_affect = Column(String(20))     # confident/stressed/monotone/animated/hesitant

vocal_stress_index = Column(Float)    # 0-1 composite score

# Modality C: Visual scores

visual_blink_rate = Column(Float)

visual_lip_compression = Column(Float)

visual_brow_position = Column(Float)

visual_gaze_deviation = Column(Float)

visual_head_movement = Column(Float)

visual_self_soothing = Column(Integer, default=0)  # count of gestures

visual_affect = Column(String(20))    # congruent/incongruent/neutral

visual_congruence_score = Column(Float)

# Divergence (computed from all three)

divergence_score = Column(Float)      # 0-1 overall

divergence_flag = Column(String(200)) # human-readable flag text

divergence_details = Column(JSONB)    # full breakdown

# Relationships

video = relationship("Video", back_populates="utterances")

speaker = relationship("Speaker", back_populates="utterances")

## 4.4 Celery Task Queue Configuration

Video processing takes 5–30 minutes per video. You cannot block the API request. Instead, the API immediately returns a job ID, and Celery processes the video asynchronously in the background:

File: backend/app/core/celery_app.py

from celery import Celery

from app.core.config import settings

celery_app = Celery(

"veritone",

broker=settings.CELERY_BROKER_URL,

backend=settings.REDIS_URL,

include=["app.tasks.process_video"]

)

celery_app.conf.update(

task_serializer="json",

result_serializer="json",

accept_content=["json"],

timezone="UTC",

task_track_started=True,

task_time_limit=3600,      # 1 hour max per video

worker_prefetch_multiplier=1,  # One task at a time (GPU bound)

worker_concurrency=1,

)

## 4.5 Docker Compose for Local Development

This single file spins up your entire local development stack with one command:

File: docker-compose.yml

version: "3.9"

services:

api:

build: ./backend

ports: ["8000:8000"]

volumes: ["./backend:/app"]

env_file: .env

depends_on: [db, redis, minio]

command: uvicorn app.main:app --host 0.0.0.0 --reload

worker:

build: ./backend

env_file: .env

depends_on: [db, redis]

command: celery -A app.core.celery_app worker -l info -Q default

deploy:

resources:

reservations:

devices:

- driver: nvidia

count: 1

capabilities: [gpu]

db:

image: postgres:16

environment:

POSTGRES_DB: veritone

POSTGRES_PASSWORD: localdev

ports: ["5432:5432"]

volumes: [pgdata:/var/lib/postgresql/data]

redis:

image: redis:7-alpine

ports: ["6379:6379"]

minio:

image: minio/minio

ports: ["9000:9000", "9001:9001"]

environment:

MINIO_ROOT_USER: minioadmin

MINIO_ROOT_PASSWORD: minioadmin

command: server /data --console-address ":9001"

volumes: [minio_data:/data]

frontend:

build: ./frontend

ports: ["3000:3000"]

volumes: ["./frontend/src:/app/src"]

volumes:

pgdata:

minio_data:

# 5. Phase 2: Ingestion Pipeline

The ingestion pipeline is the entry point for all data. It accepts a video file or URL, extracts the audio and video frames, stores everything in S3/MinIO, and kicks off the async processing pipeline.

## 5.1 Ingestion API Endpoint

File: backend/app/api/ingest.py

from fastapi import APIRouter, UploadFile, File, HTTPException, BackgroundTasks

from app.schemas.ingest import IngestRequest, IngestResponse

from app.services.ingestion.pipeline import IngestionPipeline

from app.core.database import get_db

router = APIRouter()

@router.post("/ingest", response_model=IngestResponse)

async def ingest_video(

file: UploadFile = File(None),

url: str = None,

title: str = None,

db = Depends(get_db)

):

"""

Accept a video file upload OR a public URL (YouTube, C-SPAN, etc).

Returns a video_id and job_id for tracking processing status.

"""

if not file and not url:

raise HTTPException(400, "Provide either a file upload or URL")

pipeline = IngestionPipeline(db)

result = await pipeline.start(file=file, url=url, title=title)

return IngestResponse(

video_id=result.video_id,

job_id=result.job_id,

status="processing",

message="Video accepted. Processing will take 5-30 minutes."

)

## 5.2 Ingestion Pipeline Service (Step by Step)

This is the orchestrator that coordinates all ingestion steps:

File: backend/app/services/ingestion/pipeline.py

import subprocess, tempfile, os

from app.models.models import Video, ProcessingStatus

from app.core.storage import S3Client

from app.core.celery_app import celery_app

class IngestionPipeline:

def __init__(self, db):

self.db = db

self.s3 = S3Client()

async def start(self, file=None, url=None, title=None):

# Step 1: Download or save uploaded video to temp file

tmp_path = await self._acquire_video(file, url)

# Step 2: Get video metadata via ffprobe

metadata = self._probe_video(tmp_path)

# Step 3: Extract audio (WAV, 16kHz mono)

audio_path = self._extract_audio(tmp_path)

# Step 4: Extract frames at FRAME_SAMPLE_RATE fps

frames_dir = self._extract_frames(tmp_path)

# Step 5: Upload all to S3

video_key = await self.s3.upload(tmp_path, "videos/")

audio_key = await self.s3.upload(audio_path, "audio/")

frames_keys = await self.s3.upload_dir(frames_dir, "frames/")

# Step 6: Create database record

video = Video(

title=title or metadata.get("title", "Untitled"),

source_url=url,

s3_video_key=video_key,

s3_audio_key=audio_key,

duration_seconds=metadata["duration"],

status=ProcessingStatus.INGESTING,

)

self.db.add(video)

await self.db.commit()

# Step 7: Dispatch async processing job to Celery

job = celery_app.send_task(

"app.tasks.process_video.process",

args=[video.id],

queue="default"

)

return {"video_id": video.id, "job_id": job.id}

def _extract_audio(self, video_path: str) -> str:

"""FFmpeg: extract 16kHz mono WAV for Whisper + Wav2Vec"""

out = video_path.replace(".mp4", ".wav")

subprocess.run([

"ffmpeg", "-i", video_path,

"-vn",                    # no video

"-acodec", "pcm_s16le",   # 16-bit PCM

"-ar", "16000",           # 16kHz sample rate

"-ac", "1",               # mono

out

], check=True)

return out

def _extract_frames(self, video_path: str) -> str:

"""FFmpeg: extract frames at 2 FPS for MediaPipe analysis"""

frames_dir = tempfile.mkdtemp()

subprocess.run([

"ffmpeg", "-i", video_path,

"-vf", f"fps={settings.FRAME_SAMPLE_RATE}",

"-q:v", "2",              # high quality JPEG

f"{frames_dir}/frame_%06d.jpg"

], check=True)

return frames_dir

## 5.3 URL Download (YouTube, C-SPAN, Direct)

For public video URLs, use yt-dlp which handles YouTube, C-SPAN, and most video hosting platforms:

async def _acquire_video(self, file, url):

if file:

tmp = tempfile.NamedTemporaryFile(suffix=".mp4", delete=False)

content = await file.read()

tmp.write(content)

tmp.flush()

return tmp.name

elif url:

out_path = tempfile.mktemp(suffix=".mp4")

subprocess.run([

"yt-dlp",

"--format", "bestvideo[height<=1080]+bestaudio/best",

"--merge-output-format", "mp4",

"-o", out_path,

url

], check=True)

return out_path

# 6. Phase 3: Modality Processing Engines

This is the technical heart of VeriTone. Three independent ML pipelines process the same video, each producing per-utterance scores that will be combined in the divergence engine. The Celery worker orchestrates all three in sequence (or parallel if you have GPU memory).

## 6.1 Stream A: Semantic Analysis (Text)

This stream handles transcription, speaker diarization, utterance segmentation, sentiment classification, claim density analysis, and embedding generation.

### 6.1.1 Transcription with Speaker Diarization

Use faster-whisper (CTranslate2 backend, 4x faster than original Whisper) combined with pyannote.audio for speaker identification:

File: backend/app/ml/text/transcriber.py

from faster_whisper import WhisperModel

from pyannote.audio import Pipeline as DiarizationPipeline

import numpy as np

class TranscriptionService:

def __init__(self):

self.whisper = WhisperModel("large-v3", device="cuda", compute_type="float16")

self.diarizer = DiarizationPipeline.from_pretrained(

"pyannote/speaker-diarization-3.1",

use_auth_token=settings.HF_TOKEN

)

async def transcribe_with_speakers(self, audio_path: str) -> list[dict]:

"""

Returns list of utterances:

[{"speaker": "SPEAKER_00", "start": 0.0, "end": 3.4, "text": "..."}, ...]

"""

# Step 1: Get word-level timestamps from Whisper

segments, info = self.whisper.transcribe(

audio_path,

word_timestamps=True,

language="en",

beam_size=5,

vad_filter=True,  # voice activity detection to skip silence

)

words = []

for segment in segments:

for word in segment.words:

words.append({

"word": word.word,

"start": word.start,

"end": word.end,

"probability": word.probability

})

# Step 2: Run speaker diarization

diarization = self.diarizer(audio_path)

# Step 3: Assign each word to a speaker

speaker_segments = []

for turn, _, speaker in diarization.itertracks(yield_label=True):

speaker_segments.append({

"speaker": speaker,

"start": turn.start,

"end": turn.end

})

# Step 4: Merge words into speaker-attributed utterances

utterances = self._merge_words_with_speakers(words, speaker_segments)

return utterances

def _merge_words_with_speakers(self, words, speaker_segments):

"""Assign each word to nearest speaker segment, then group consecutive same-speaker words."""

for word in words:

mid = (word["start"] + word["end"]) / 2

best_speaker = "UNKNOWN"

best_overlap = 0

for seg in speaker_segments:

overlap = min(word["end"], seg["end"]) - max(word["start"], seg["start"])

if overlap > best_overlap:

best_overlap = overlap

best_speaker = seg["speaker"]

word["speaker"] = best_speaker

# Group consecutive same-speaker words into utterances

utterances = []

current = {"speaker": words[0]["speaker"], "start": words[0]["start"], "words": []}

for word in words:

if word["speaker"] != current["speaker"]:

current["end"] = current["words"][-1]["end"]

current["text"] = " ".join(w["word"].strip() for w in current["words"])

utterances.append(current)

current = {"speaker": word["speaker"], "start": word["start"], "words": []}

current["words"].append(word)

# Don't forget the last utterance

if current["words"]:

current["end"] = current["words"][-1]["end"]

current["text"] = " ".join(w["word"].strip() for w in current["words"])

utterances.append(current)

return utterances

### 6.1.2 Sentiment & Claim Density Analysis

Use Claude to classify each utterance’s semantic properties. This is more accurate than rule-based sentiment for nuanced categories like hedging and deflecting:

File: backend/app/ml/text/semantic_analyzer.py

from anthropic import Anthropic

import json

class SemanticAnalyzer:

def __init__(self):

self.client = Anthropic()

self.system_prompt = """You are an expert communication analyst.

For each utterance, classify:

1. sentiment: one of [positive, negative, neutral, hedging, deflecting]

2. confidence: 0.0 to 1.0

3. claim_density: 0.0 to 1.0 (ratio of specific factual claims vs vague language)

4. key_claims: list of specific factual assertions made

5. hedging_phrases: any qualifying language detected

Respond ONLY with valid JSON."""

async def analyze_batch(self, utterances: list[dict]) -> list[dict]:

"""Process utterances in batches of 10 for efficiency."""

results = []

for batch in self._chunk(utterances, 10):

prompt = "Analyze these utterances:\n"

for i, u in enumerate(batch):

prompt += f"[{i}] (Speaker: {u['speaker']}, {u['start']:.1f}s): {u['text']}\n"

response = self.client.messages.create(

model="claude-sonnet-4-20250514",

max_tokens=2000,

system=self.system_prompt,

messages=[{"role": "user", "content": prompt}]

)

batch_results = json.loads(response.content[0].text)

results.extend(batch_results)

return results

### 6.1.3 Embedding Generation for RAG

Each utterance gets embedded along with its modality scores so that RAG queries can find relevant moments based on both content and analysis:

File: backend/app/ml/text/embedder.py

from openai import OpenAI

import faiss, numpy as np, json

class UtteranceEmbedder:

def __init__(self):

self.client = OpenAI()

self.index = None

self.metadata = []  # parallel array of utterance IDs

def embed_utterances(self, utterances: list[dict]) -> faiss.IndexFlatIP:

"""Create enriched text for each utterance, embed it, store in FAISS."""

texts = []

for u in utterances:

# Enrich the embedding input with modality context

enriched = (

f"Speaker {u['speaker']} at {u['start']:.1f}s: {u['text']} "

f"[Sentiment: {u.get('semantic_sentiment', 'unknown')}] "

f"[Vocal: {u.get('vocal_affect', 'unknown')}] "

f"[Visual: {u.get('visual_affect', 'unknown')}] "

f"[Divergence: {u.get('divergence_score', 0):.2f}]"

)

texts.append(enriched)

# Batch embed (max 2048 per request)

all_embeddings = []

for batch in self._chunk(texts, 2048):

response = self.client.embeddings.create(

model="text-embedding-3-small",

input=batch

)

all_embeddings.extend([e.embedding for e in response.data])

# Build FAISS index

dim = len(all_embeddings[0])  # 1536 for text-embedding-3-small

self.index = faiss.IndexFlatIP(dim)

vectors = np.array(all_embeddings, dtype="float32")

faiss.normalize_L2(vectors)  # normalize for cosine similarity

self.index.add(vectors)

# Save index to disk

faiss.write_index(self.index, f"data/embeddings/video_{video_id}.faiss")

return self.index

## 6.2 Stream B: Vocal Biomarker Analysis (Audio)

This stream extracts acoustic features from each utterance’s audio segment, establishes a per-speaker baseline during the first 60 seconds, and computes deviation scores that indicate vocal stress.

### 6.2.1 Audio Feature Extraction

File: backend/app/ml/audio/vocal_analyzer.py

import librosa, numpy as np, torch

from transformers import Wav2Vec2ForSequenceClassification, Wav2Vec2FeatureExtractor

from dataclasses import dataclass

@dataclass

class VocalFeatures:

f0_mean: float          # fundamental frequency (Hz)

f0_std: float           # pitch variability

jitter: float           # cycle-to-cycle pitch variation (voice quality)

shimmer: float          # cycle-to-cycle amplitude variation

speech_rate: float      # syllables per second

pause_duration: float   # silence before this utterance

energy_mean: float      # RMS energy (loudness)

energy_std: float       # loudness variability

spectral_centroid: float # brightness of voice

mfcc_means: list[float] # 13 MFCC coefficients

class VocalAnalyzer:

def __init__(self):

# Wav2Vec2 fine-tuned for speech emotion recognition

model_name = "ehcalabres/wav2vec2-lg-xlsr-en-speech-emotion-recognition"

self.feature_extractor = Wav2Vec2FeatureExtractor.from_pretrained(model_name)

self.emotion_model = Wav2Vec2ForSequenceClassification.from_pretrained(model_name)

self.emotion_labels = ["angry","calm","disgust","fearful",

"happy","neutral","sad","surprised"]

self.speaker_baselines = {}  # speaker_id -> VocalFeatures

def extract_features(self, audio: np.ndarray, sr: int) -> VocalFeatures:

"""Extract all acoustic features from an audio segment."""

# Fundamental frequency (pitch) using YIN algorithm

f0 = librosa.yin(

audio, fmin=50, fmax=500, sr=sr,

frame_length=2048, hop_length=512

)

f0_voiced = f0[f0 > 0]  # remove unvoiced frames

# Jitter: mean absolute difference between consecutive pitch periods

if len(f0_voiced) > 1:

periods = 1.0 / f0_voiced

jitter = np.mean(np.abs(np.diff(periods))) / np.mean(periods)

else:

jitter = 0.0

# Shimmer: mean absolute difference between consecutive amplitudes

rms = librosa.feature.rms(y=audio, frame_length=2048, hop_length=512)[0]

shimmer = np.mean(np.abs(np.diff(rms))) / (np.mean(rms) + 1e-8)

# Speech rate: count syllable nuclei via energy peaks

onset_env = librosa.onset.onset_strength(y=audio, sr=sr)

peaks = librosa.util.peak_pick(onset_env, pre_max=3, post_max=3,

pre_avg=3, post_avg=5, delta=0.5, wait=10)

duration = len(audio) / sr

speech_rate = len(peaks) / duration if duration > 0 else 0

# Energy (loudness)

energy = librosa.feature.rms(y=audio)[0]

# Spectral centroid (brightness)

centroid = librosa.feature.spectral_centroid(y=audio, sr=sr)[0]

# MFCCs (timbre)

mfccs = librosa.feature.mfcc(y=audio, sr=sr, n_mfcc=13)

return VocalFeatures(

f0_mean=float(np.mean(f0_voiced)) if len(f0_voiced) > 0 else 0,

f0_std=float(np.std(f0_voiced)) if len(f0_voiced) > 0 else 0,

jitter=float(jitter),

shimmer=float(shimmer),

speech_rate=float(speech_rate),

pause_duration=0.0,  # computed separately

energy_mean=float(np.mean(energy)),

energy_std=float(np.std(energy)),

spectral_centroid=float(np.mean(centroid)),

mfcc_means=[float(np.mean(m)) for m in mfccs]

)

def compute_stress_index(self, features: VocalFeatures, speaker_id: str) -> float:

"""

Compare current utterance to speaker baseline.

Returns 0.0 (no stress) to 1.0 (maximum stress).

The baseline is the average features from the first 60 seconds.

"""

if speaker_id not in self.speaker_baselines:

return 0.5  # no baseline yet, neutral

baseline = self.speaker_baselines[speaker_id]

deviations = []

# Pitch deviation (stress usually raises pitch)

if baseline.f0_mean > 0:

pitch_dev = abs(features.f0_mean - baseline.f0_mean) / baseline.f0_mean

deviations.append(min(pitch_dev / 0.3, 1.0))  # 30% deviation = max score

# Speech rate deviation (stress changes cadence)

if baseline.speech_rate > 0:

rate_dev = abs(features.speech_rate - baseline.speech_rate) / baseline.speech_rate

deviations.append(min(rate_dev / 0.4, 1.0))

# Jitter increase (voice quality degrades under stress)

if baseline.jitter > 0:

jitter_dev = max(0, features.jitter - baseline.jitter) / baseline.jitter

deviations.append(min(jitter_dev / 0.5, 1.0))

# Energy deviation

if baseline.energy_mean > 0:

energy_dev = abs(features.energy_mean - baseline.energy_mean) / baseline.energy_mean

deviations.append(min(energy_dev / 0.3, 1.0))

return float(np.mean(deviations)) if deviations else 0.5

### 6.2.2 Emotion Classification via Wav2Vec 2.0

Run the pre-trained emotion model on each utterance’s audio to get a categorical affect label:

def classify_emotion(self, audio: np.ndarray, sr: int) -> dict:

"""Returns emotion probabilities and top label."""

inputs = self.feature_extractor(

audio, sampling_rate=sr, return_tensors="pt", padding=True

)

with torch.no_grad():

logits = self.emotion_model(**inputs).logits

probs = torch.softmax(logits, dim=-1)[0].numpy()

# Map model labels to VeriTone categories

emotion_map = {

"angry": "stressed", "calm": "confident",

"disgust": "stressed", "fearful": "hesitant",

"happy": "animated", "neutral": "monotone",

"sad": "hesitant", "surprised": "animated"

}

top_idx = int(np.argmax(probs))

raw_label = self.emotion_labels[top_idx]

return {

"raw_emotion": raw_label,

"vocal_affect": emotion_map[raw_label],

"confidence": float(probs[top_idx]),

"all_probs": {l: float(p) for l, p in zip(self.emotion_labels, probs)}

}

## 6.3 Stream C: Facial & Gestural Analysis (Video)

This stream processes video frames to extract facial landmarks, compute micro-expression features, and classify visual congruence with the spoken content.

### 6.3.1 MediaPipe Face Mesh Feature Extraction

File: backend/app/ml/visual/facial_analyzer.py

import mediapipe as mp

import cv2, numpy as np

from dataclasses import dataclass

@dataclass

class FacialFeatures:

blink_rate: float         # blinks per minute

lip_compression: float    # ratio of lip height to width (compressed = stressed)

brow_position: float      # vertical position relative to rest (raised = surprise)

gaze_deviation: float     # angle from center (aversion = discomfort)

head_velocity: float      # angular velocity of head movement

mouth_openness: float     # how open the mouth is

jaw_clench: float         # masseter tension indicator

asymmetry_score: float    # left-right facial asymmetry (high = masking)

class FacialAnalyzer:

# Key MediaPipe landmark indices

LEFT_EYE_TOP = 159

LEFT_EYE_BOTTOM = 145

RIGHT_EYE_TOP = 386

RIGHT_EYE_BOTTOM = 374

UPPER_LIP = 13

LOWER_LIP = 14

LEFT_LIP_CORNER = 61

RIGHT_LIP_CORNER = 291

LEFT_BROW = 70

RIGHT_BROW = 300

NOSE_TIP = 1

CHIN = 152

LEFT_CHEEK = 234

RIGHT_CHEEK = 454

def __init__(self):

self.face_mesh = mp.solutions.face_mesh.FaceMesh(

static_image_mode=False,

max_num_faces=1,

refine_landmarks=True,

min_detection_confidence=0.5,

min_tracking_confidence=0.5

)

self.prev_landmarks = None

self.blink_history = []

self.prev_eye_open = True

def process_frame(self, frame: np.ndarray) -> dict | None:

"""Process a single frame, return facial features or None if no face."""

rgb = cv2.cvtColor(frame, cv2.COLOR_BGR2RGB)

results = self.face_mesh.process(rgb)

if not results.multi_face_landmarks:

return None

landmarks = results.multi_face_landmarks[0].landmark

h, w, _ = frame.shape

pts = {i: (l.x * w, l.y * h, l.z) for i, l in enumerate(landmarks)}

# Eye Aspect Ratio (blink detection)

left_ear = self._eye_aspect_ratio(pts, "left")

right_ear = self._eye_aspect_ratio(pts, "right")

avg_ear = (left_ear + right_ear) / 2

is_blink = avg_ear < 0.21  # empirical threshold

# Track blink transitions

if is_blink and self.prev_eye_open:

self.blink_history.append(1)

self.prev_eye_open = not is_blink

# Lip compression

lip_h = self._dist(pts[self.UPPER_LIP], pts[self.LOWER_LIP])

lip_w = self._dist(pts[self.LEFT_LIP_CORNER], pts[self.RIGHT_LIP_CORNER])

lip_compression = 1.0 - (lip_h / (lip_w + 1e-8))

# Brow position (normalized by face height)

face_h = self._dist(pts[self.NOSE_TIP], pts[self.CHIN])

left_brow_h = pts[self.LEFT_BROW][1]

right_brow_h = pts[self.RIGHT_BROW][1]

brow_pos = 1.0 - ((left_brow_h + right_brow_h) / 2) / (face_h + 1e-8)

# Gaze deviation (distance of iris from center of eye)

gaze_dev = self._compute_gaze_deviation(pts)

# Head velocity (angular change from previous frame)

head_vel = self._compute_head_velocity(pts)

self.prev_landmarks = pts

# Facial asymmetry (left vs right comparison)

asymmetry = self._compute_asymmetry(pts)

return {

"blink_detected": is_blink,

"ear": avg_ear,

"lip_compression": lip_compression,

"brow_position": brow_pos,

"gaze_deviation": gaze_dev,

"head_velocity": head_vel,

"asymmetry": asymmetry,

"mouth_openness": lip_h / (face_h + 1e-8),

}

def _eye_aspect_ratio(self, pts, side):

"""EAR = (vertical1 + vertical2) / (2 * horizontal)"""

if side == "left":

top, bottom = self.LEFT_EYE_TOP, self.LEFT_EYE_BOTTOM

else:

top, bottom = self.RIGHT_EYE_TOP, self.RIGHT_EYE_BOTTOM

vertical = self._dist(pts[top], pts[bottom])

# Use neighboring points for horizontal

horizontal = self._dist(pts[top-2], pts[bottom+2]) if side == "left" \

else self._dist(pts[top-2], pts[bottom+2])

return vertical / (horizontal + 1e-8)

@staticmethod

def _dist(p1, p2):

return np.sqrt((p1[0]-p2[0])**2 + (p1[1]-p2[1])**2)

### 6.3.2 Aggregation: Frames to Utterance-Level Scores

Each utterance spans multiple video frames (at 2 FPS, a 5-second utterance has 10 frames). Aggregate per-frame features into a single utterance-level visual score:

def aggregate_for_utterance(self, frame_features: list[dict],

utterance_duration: float) -> FacialFeatures:

"""Aggregate per-frame features across an utterance time window."""

if not frame_features:

return FacialFeatures(0,0,0,0,0,0,0,0)

# Blink rate: count blinks, normalize to per-minute

blink_count = sum(1 for f in frame_features if f.get("blink_detected"))

blink_rate = (blink_count / utterance_duration) * 60 if utterance_duration > 0 else 0

# Average all continuous features

return FacialFeatures(

blink_rate=blink_rate,

lip_compression=np.mean([f["lip_compression"] for f in frame_features]),

brow_position=np.mean([f["brow_position"] for f in frame_features]),

gaze_deviation=np.mean([f["gaze_deviation"] for f in frame_features]),

head_velocity=np.mean([f["head_velocity"] for f in frame_features]),

mouth_openness=np.mean([f["mouth_openness"] for f in frame_features]),

jaw_clench=0.0,  # derived from lip_compression + brow combo

asymmetry_score=np.mean([f["asymmetry"] for f in frame_features]),

)

# 7. Phase 4: Divergence Engine & Scoring

This is the core differentiator of VeriTone. The divergence engine takes the three independent modality scores for each utterance and computes how much they agree or disagree with each other.

## 7.1 Divergence Score Algorithm

The algorithm converts each modality’s categorical output into a numerical valence vector, then measures pairwise distances between modalities:

File: backend/app/services/divergence/engine.py

import numpy as np

from scipy.spatial.distance import cosine

class DivergenceEngine:

# Valence mappings: each category maps to a 3D vector [positivity, arousal, certainty]

SEMANTIC_VECTORS = {

"positive":   np.array([1.0,  0.5,  0.8]),

"negative":   np.array([-1.0, 0.5,  0.7]),

"neutral":    np.array([0.0,  0.0,  0.5]),

"hedging":    np.array([0.0, -0.3, -0.8]),

"deflecting": np.array([0.2, -0.5, -0.9]),

}

VOCAL_VECTORS = {

"confident":  np.array([0.7,  0.3,  0.9]),

"stressed":   np.array([-0.5, 0.8, -0.3]),

"monotone":   np.array([0.0, -0.7,  0.3]),

"animated":   np.array([0.5,  0.9,  0.4]),

"hesitant":   np.array([-0.3,-0.4, -0.7]),

}

VISUAL_VECTORS = {

"congruent":    np.array([0.5,  0.3,  0.7]),

"incongruent":  np.array([-0.5, 0.6, -0.6]),

"neutral":      np.array([0.0,  0.0,  0.3]),

}

def compute_divergence(self, utterance: dict) -> dict:

"""

Compute divergence score for a single utterance.

Returns score (0-1) and human-readable flag.

"""

sem_vec = self.SEMANTIC_VECTORS.get(utterance["semantic_sentiment"],

np.zeros(3))

voc_vec = self.VOCAL_VECTORS.get(utterance["vocal_affect"], np.zeros(3))

vis_vec = self.VISUAL_VECTORS.get(utterance["visual_affect"], np.zeros(3))

# Weight vocal stress index into the vocal vector

stress = utterance.get("vocal_stress_index", 0.5)

voc_vec = voc_vec * (1 + stress * 0.5)

# Pairwise cosine distances

d_sem_voc = cosine(sem_vec, voc_vec)  # 0 = identical, 2 = opposite

d_sem_vis = cosine(sem_vec, vis_vec)

d_voc_vis = cosine(voc_vec, vis_vec)

# Normalize to 0-1 (cosine distance is already 0-2)

raw = (d_sem_voc + d_sem_vis + d_voc_vis) / 3

score = min(raw / 1.5, 1.0)  # scale so typical max is ~1.0

# Generate human-readable flag

flag = self._generate_flag(utterance, d_sem_voc, d_sem_vis, score)

return {

"divergence_score": round(score, 3),

"flag": flag,

"details": {

"semantic_vocal_distance": round(d_sem_voc, 3),

"semantic_visual_distance": round(d_sem_vis, 3),

"vocal_visual_distance": round(d_voc_vis, 3),

"semantic_vector": sem_vec.tolist(),

"vocal_vector": voc_vec.tolist(),

"visual_vector": vis_vec.tolist(),

}

}

def _generate_flag(self, u, d_sv, d_svs, score):

if score < 0.3:

return None  # low divergence, no flag

parts = []

if d_sv > 0.7:

parts.append(f"Verbal-vocal mismatch: says \"{u['semantic_sentiment']}\" but sounds \"{u['vocal_affect\"]}\")

if d_svs > 0.7:

parts.append(f"Verbal-somatic mismatch: facial expression \"{u['visual_affect\"]}\" contradicts speech")

if u.get("vocal_stress_index", 0) > 0.7 and u.get("semantic_sentiment") == "positive":

parts.append("High vocal stress during positive claim")

if u.get("semantic_claim_density", 0) < 0.2 and score > 0.5:

parts.append("Vague language with high multimodal divergence")

return "; ".join(parts) if parts else f"Elevated divergence ({score:.2f})"

## 7.2 Example Divergence Output

Here is exactly what a high-divergence utterance looks like in the system:

{

"utterance_id": 47,

"text": "We see no material risk to our supply chain.",

"speaker": "CEO",

"start_time": 847.3,

"end_time": 851.1,

"semantic": {

"sentiment": "positive",

"confidence": 0.89,

"claim_density": 0.85,

"key_claims": ["no material risk", "supply chain stable"]

},

"vocal": {

"affect": "stressed",

"stress_index": 0.73,

"f0_deviation": "+22% from baseline",

"pause_before": 1.8,

"speech_rate_change": "-15% from baseline"

},

"visual": {

"affect": "incongruent",

"congruence_score": 0.31,

"blink_rate": "42/min (baseline: 18/min)",

"lip_compression": 0.78,

"gaze_deviation": "15 degrees left"

},

"divergence": {

"score": 0.78,

"flag": "Verbal-vocal mismatch: says positive but sounds stressed; High vocal stress during positive claim",

"details": {

"semantic_vocal_distance": 0.82,

"semantic_visual_distance": 0.71,

"vocal_visual_distance": 0.34

}

}

}

# 8. Phase 5: RAG Query Interface

The RAG layer lets users ask natural language questions across all analyzed videos and get back specific, cited answers with video timestamp links.

## 8.1 Query Pipeline Architecture

File: backend/app/services/rag/query_engine.py

from anthropic import Anthropic

from app.ml.text.embedder import UtteranceEmbedder

import json

class RAGQueryEngine:

def __init__(self, db):

self.client = Anthropic()

self.embedder = UtteranceEmbedder()

self.db = db

async def query(self, question: str, video_ids: list[int] = None,

top_k: int = 10) -> dict:

"""

Full RAG pipeline:

1. Embed the question

2. Search FAISS for relevant utterances

3. Load full context from Postgres

4. Synthesize answer with Claude

"""

# Step 1: Embed the query

query_embedding = self.embedder.embed_single(question)

# Step 2: Vector search across video indices

results = []

target_videos = video_ids or await self._get_all_video_ids()

for vid in target_videos:

index = self.embedder.load_index(vid)

if index is None:

continue

distances, indices = index.search(

query_embedding.reshape(1, -1), top_k

)

for dist, idx in zip(distances[0], indices[0]):

if idx >= 0:  # FAISS returns -1 for missing

results.append({"video_id": vid, "utterance_idx": int(idx),

"similarity": float(dist)})

# Step 3: Sort by similarity, take top_k

results.sort(key=lambda x: x["similarity"], reverse=True)

results = results[:top_k]

# Step 4: Load full utterance data from Postgres

context_utterances = []

for r in results:

utterance = await self.db.get_utterance(

r["video_id"], r["utterance_idx"]

)

if utterance:

context_utterances.append(utterance)

# Step 5: Synthesize with Claude

answer = await self._synthesize(question, context_utterances)

return answer

async def _synthesize(self, question, utterances):

context = "RELEVANT UTTERANCES FROM ANALYZED VIDEOS:\n\n"

for u in utterances:

context += f"[Video: {u.video.title} | Speaker: {u.speaker.name} | "

context += f"Time: {u.start_time:.1f}s | Divergence: {u.divergence_score:.2f}]\n"

context += f"Text: {u.text}\n"

context += f"Semantic: {u.semantic_sentiment} (conf: {u.semantic_confidence:.2f})\n"

context += f"Vocal: {u.vocal_affect} (stress: {u.vocal_stress_index:.2f})\n"

context += f"Visual: {u.visual_affect} (congruence: {u.visual_congruence_score:.2f})\n"

if u.divergence_flag:

context += f"FLAG: {u.divergence_flag}\n"

context += "\n"

response = self.client.messages.create(

model="claude-sonnet-4-20250514",

max_tokens=2000,

system="""You are VeriTone's analysis assistant. Answer questions about

analyzed communications using ONLY the provided utterance data.

Always cite specific timestamps and speakers.

Highlight divergence patterns when relevant.

If the data doesn't contain the answer, say so.""",

messages=[{"role": "user", "content": f"{context}\n\nQuestion: {question}"}]

)

return {

"answer": response.content[0].text,

"sources": [{"video_id": u.video_id, "utterance_id": u.id,

"start_time": u.start_time, "text": u.text[:100],

"divergence_score": u.divergence_score}

for u in utterances],

"tokens_used": response.usage.input_tokens + response.usage.output_tokens

}

## 8.2 Example Queries Users Can Ask

These demonstrate the power of multimodal RAG versus simple transcript search:

- "Show me every time the CFO discussed margins with high vocal stress": Combines semantic (margins topic) + vocal (stress filter)

- "Compare the CEO's body language when discussing Q2 vs Q3 guidance": Cross-utterance visual comparison

- "Find all high-divergence moments in the last 5 Tesla earnings calls": Multi-video divergence search

- "When did any speaker pause for more than 2 seconds before a forward-looking claim?": Vocal (pause) + semantic (claim type) combination

- "Which speaker showed the most facial incongruence during the congressional testimony?": Visual affect aggregation across speakers

# 9. Phase 6: Frontend Dashboard

Build the React frontend with Cursor. The dashboard has four main components: video player, divergence timeline, modality panel, and RAG chat.

## 9.1 Component Architecture

src/

components/

layout/

AppShell.tsx          # Main layout wrapper

Sidebar.tsx           # Video library navigation

player/

VideoPlayer.tsx       # Video.js wrapper with timestamp sync

TranscriptOverlay.tsx # Scrolling transcript below video

timeline/

DivergenceTimeline.tsx  # Main seismograph visualization

TimelineMarker.tsx      # Individual divergence spike

ModalityLanes.tsx       # Three parallel lanes (sem/voc/vis)

analysis/

UtteranceCard.tsx     # Detailed breakdown of one utterance

SpeakerProfile.tsx    # Aggregated stats per speaker

ModalityRadar.tsx     # Radar chart for 3-way comparison

CompareView.tsx       # Side-by-side multi-video comparison

chat/

ChatPanel.tsx         # RAG query interface

ChatMessage.tsx       # Single message with citations

SourceCard.tsx        # Clickable citation with timestamp link

hooks/

useVideoSync.ts         # Sync video playback with timeline position

useAnalysis.ts          # Fetch and cache analysis data

useRAGQuery.ts          # Manage chat state and API calls

pages/

Dashboard.tsx           # Main analysis view

Library.tsx             # Video library and upload

Compare.tsx             # Multi-video comparison

## 9.2 Divergence Timeline Component (Key Visual)

This is the signature visualization. It renders a zoomable, scrollable timeline showing divergence score as a seismograph-style waveform, with clickable spikes that jump the video to that timestamp:

File: frontend/src/components/timeline/DivergenceTimeline.tsx (key structure)

// Uses Recharts AreaChart for the divergence waveform

// Key data structure: array of {time, score, flag, semanticSentiment, vocalAffect, visualAffect}

//

// Features to implement:

// 1. AreaChart with gradient fill (green < 0.3, yellow 0.3-0.6, red > 0.6)

// 2. Click handler: onClick={(e) => seekVideo(e.activePayload[0].payload.time)}

// 3. Vertical cursor line synced to current video playback position

// 4. Tooltip showing full modality breakdown on hover

// 5. Three thin lanes below main chart showing individual modality scores

// 6. Zoom via brush component for dense timelines (hour-long videos)

// 7. Flag markers as triangle icons above divergence spikes

## 9.3 RAG Chat Panel

The chat panel sits on the right side of the dashboard. Messages include clickable citation cards that seek the video to the referenced timestamp:

// Chat panel features:

// 1. Text input with send button

// 2. Message history (user messages + VeriTone responses)

// 3. Each response includes SourceCard components:

//    - Video title, speaker name, timestamp

//    - Divergence score badge (colored)

//    - Click to seek video to that moment

// 4. Suggested queries as clickable chips below input

// 5. Loading indicator during API calls

// 6. "Analyzing N videos" indicator showing search scope

# 10. Phase 7: Deployment & DevOps

## 10.1 Docker Multi-Stage Build

File: backend/Dockerfile

# Stage 1: Build

FROM python:3.11-slim AS builder

WORKDIR /app

COPY requirements.txt .

RUN pip install --no-cache-dir --target=/deps -r requirements.txt

# Stage 2: Runtime

FROM python:3.11-slim

RUN apt-get update && apt-get install -y ffmpeg && rm -rf /var/lib/apt/lists/*

WORKDIR /app

COPY --from=builder /deps /usr/local/lib/python3.11/site-packages

COPY . .

EXPOSE 8000

CMD ["uvicorn", "app.main:app", "--host", "0.0.0.0", "--port", "8000"]

## 10.2 AWS Architecture

| Service | Purpose | Configuration |
| --- | --- | --- |
| ECS Fargate | API + frontend containers | 2 vCPU, 4GB RAM, auto-scaling 1–4 tasks |
| EC2 g4dn.xlarge | ML inference worker (Celery) | 1 T4 GPU, 16GB RAM, spot instance for cost savings |
| RDS PostgreSQL | Database | db.t3.medium, 100GB GP3, automated backups |
| ElastiCache Redis | Celery broker + result backend | cache.t3.micro, single node |
| S3 | Video, audio, frame storage | Standard tier, lifecycle policy to Glacier after 90 days |
| CloudFront | CDN for frontend + video streaming | Presigned URL support for private video access |
| ECR | Docker image registry | Automated image scanning, lifecycle cleanup |
| ALB | Load balancer | HTTPS termination, path-based routing (/api vs /) |

## 10.3 GitHub Actions CI/CD Pipeline

File: .github/workflows/deploy.yml

name: Deploy VeriTone

on:

push:

branches: [main]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- name: Run backend tests

run: |

cd backend

pip install -r requirements.txt

pytest tests/ -v --cov=app --cov-report=xml

- name: Run frontend tests

run: |

cd frontend

npm ci && npm test -- --coverage

deploy:

needs: test

runs-on: ubuntu-latest

steps:

- name: Build and push to ECR

run: |

docker build -t veritone-api ./backend

docker tag veritone-api:latest $ECR_URL:latest

docker push $ECR_URL:latest

- name: Update ECS service

run: aws ecs update-service --cluster veritone --service api --force-new-deployment

# 11. Data Sources & Demo Dataset

Pre-load these publicly available videos to demonstrate VeriTone’s capabilities across different domains:

| Category | Specific Videos | Why These Work |
| --- | --- | --- |
| Earnings Calls | Tesla Q3/Q4 2024 (Elon Musk), Apple Q4 2024 (Tim Cook), Meta Q3 2024 (Mark Zuckerberg) | High-profile, emotionally variable speakers; easily compared across quarters |
| Congressional Testimony | TikTok CEO Shou Chew (2024), Boeing whistleblower testimony, Sam Altman AI testimony | High-stakes, adversarial questioning creates divergence spikes |
| Press Conferences | NASA Artemis updates, White House daily briefings, WHO COVID briefings | Public domain; institutional speakers with controlled messaging |
| Startup Pitches | YC Demo Day recordings (publicly posted), Shark Tank clips | Founder credibility is the exact use case for due diligence |
| Veteran Interviews (your own) | Select 2–3 from Veterans History Studio (with consent) | Ties your personal narrative; shows emotional depth the system captures |

# 12. Testing Strategy

## 12.1 Unit Tests (per component)

| Component | Test File | What to Test |
| --- | --- | --- |
| Vocal Analyzer | tests/unit/test_vocal_analyzer.py | Feature extraction on known audio samples; stress index computation |
| Facial Analyzer | tests/unit/test_facial_analyzer.py | Blink detection on synthetic frames; lip compression calculation |
| Divergence Engine | tests/unit/test_divergence.py | Score is 0 when all modalities agree; score is near 1 when all disagree |
| Semantic Analyzer | tests/unit/test_semantic.py | Mock Claude API; verify classification output schema |
| RAG Query Engine | tests/unit/test_rag.py | Mock FAISS search; verify context assembly; verify response format |
| Ingestion Pipeline | tests/unit/test_ingestion.py | FFmpeg audio extraction; frame extraction; S3 upload mocking |

## 12.2 Integration Tests

- End-to-end: upload a 30-second test video, wait for processing, query the results

- API contract tests: verify all endpoints return correct Pydantic schemas

- Database: verify all utterances are stored correctly after processing

- FAISS: verify vector search returns semantically relevant results

# 13. Monetization & Go-to-Market

## 13.1 Pricing Tiers

| Tier | Price | Includes | Target |
| --- | --- | --- | --- |
| Free | $0/month | 5 videos/month, 15 min max, basic dashboard | Students, journalists trying it out |
| Pro | $49/month | 50 videos/month, 2 hr max, RAG queries, PDF export | Individual analysts, content creators |
| Team | $199/month | Unlimited videos, multi-user, API access, comparison view | Small hedge funds, consulting firms |
| Enterprise | Custom | Dedicated GPU, custom models, SSO, SLA, on-prem option | Large financial institutions, media companies |
| API Only | $1.50/video-min | Raw JSON output, no dashboard, bulk pricing available | Quant funds, data aggregators |

## 13.2 Go-to-Market Sequence

- Launch: Post to Hacker News, r/MachineLearning, and LinkedIn with a demo video analyzing a Tesla earnings call

- Early adopters: Reach out to 10 financial data startups and journalism organizations for pilot programs

- Content marketing: Publish weekly VeriTone analyses of major earnings calls (free, drives organic traffic)

- API partnerships: Integrate with Bloomberg Terminal or FactSet as a third-party data provider

- Academic: Submit paper to ACL or EMNLP on multimodal divergence scoring methodology

# 14. Resume Language & Talking Points

## 14.1 Resume Bullet Points

VeriTone — Multimodal Credibility Analysis Engine | Python, FastAPI, PyTorch, React

- Engineered a multimodal analysis platform processing video through three parallel ML pipelines (Whisper transcription, Wav2Vec 2.0 vocal biomarkers, MediaPipe facial analysis) to compute a novel Sentiment Divergence Score

- Built a RAG-powered natural language query interface over 1,536-dimensional utterance embeddings, enabling analysts to search across 100+ hours of video by combining semantic, vocal, and visual criteria

- Deployed on AWS (ECS Fargate + EC2 GPU) with async Celery task processing, achieving sub-30-minute analysis of 1-hour videos with 95%+ utterance attribution accuracy

- Designed for commercialization as alternative financial data: divergence scores on public earnings calls provide quantitative signals for institutional investors

## 14.2 Interview Talking Points

- Why this project?: "My grandfather served in the Indian Army, which led me to conduct 500+ veteran interviews for Veterans History Studio. I discovered that text-only analysis misses the most emotionally significant moments. VeriTone commercializes that insight — when what someone says, how they sound, and what their face shows disagree, that’s where the real story is."

- Technical depth: "The hardest part was the divergence scoring. You can’t just average three scores — you need to represent each modality as a vector in a shared affect space and measure pairwise cosine distances. I spent a week tuning the valence mappings to produce scores that matched human expert ratings."

- Scale challenge: "Processing a 1-hour video generates ~400 utterances, each with 30+ features across three modalities. I had to design the database schema to support both per-utterance granularity and efficient cross-video aggregation queries."

- Product thinking: "The biggest insight was that hedge funds will pay for this as alternative data. Earnings call divergence scores, delivered via API within hours of the call, are exactly the kind of non-obvious signal quant funds are looking for."

# 15. Complete File Structure Reference

veritone/

├── backend/

│   ├── app/

│   │   ├── __init__.py

│   │   ├── main.py                    # FastAPI app factory

│   │   ├── api/

│   │   │   ├── health.py              # GET /health

│   │   │   ├── ingest.py              # POST /api/v1/ingest

│   │   │   ├── analysis.py            # GET /api/v1/analysis/{id}

│   │   │   ├── query.py               # POST /api/v1/query

│   │   │   ├── timeline.py            # GET /api/v1/timeline/{id}

│   │   │   └── compare.py             # GET /api/v1/compare

│   │   ├── core/

│   │   │   ├── config.py              # Pydantic settings

│   │   │   ├── database.py            # SQLAlchemy engine + session

│   │   │   ├── celery_app.py          # Celery configuration

│   │   │   └── storage.py             # S3/MinIO client wrapper

│   │   ├── models/

│   │   │   └── models.py              # SQLAlchemy ORM models

│   │   ├── schemas/

│   │   │   ├── ingest.py              # Pydantic request/response

│   │   │   ├── analysis.py

│   │   │   └── query.py

│   │   ├── ml/

│   │   │   ├── model_loader.py        # Load all ML models at startup

│   │   │   ├── text/

│   │   │   │   ├── transcriber.py     # Whisper + pyannote diarization

│   │   │   │   ├── semantic_analyzer.py  # Claude-based sentiment/claims

│   │   │   │   └── embedder.py        # OpenAI embeddings + FAISS

│   │   │   ├── audio/

│   │   │   │   └── vocal_analyzer.py  # Wav2Vec + librosa features

│   │   │   └── visual/

│   │   │       └── facial_analyzer.py # MediaPipe + micro-expressions

│   │   ├── services/

│   │   │   ├── ingestion/

│   │   │   │   └── pipeline.py        # Full ingestion orchestrator

│   │   │   ├── divergence/

│   │   │   │   └── engine.py          # Divergence scoring algorithm

│   │   │   └── rag/

│   │   │       └── query_engine.py    # RAG pipeline + Claude synthesis

│   │   ├── tasks/

│   │   │   └── process_video.py       # Celery task: full processing pipeline

│   │   └── utils/

│   │       └── ffmpeg.py              # FFmpeg wrapper functions

│   ├── tests/                             # Mirror of app/ structure

│   ├── alembic/                           # DB migrations

│   ├── Dockerfile

│   └── requirements.txt

├── frontend/

│   ├── src/

│   │   ├── components/                    # React components (see 9.1)

│   │   ├── hooks/                         # Custom hooks

│   │   ├── pages/                         # Route-level pages

│   │   └── utils/                         # API client, helpers

│   ├── Dockerfile

│   └── package.json

├── infrastructure/

│   ├── docker/                            # Compose overrides

│   └── terraform/                         # AWS IaC (optional)

├── data/

│   ├── raw/                               # Downloaded test videos

│   ├── processed/                         # Extracted audio/frames

│   ├── models/                            # Saved model weights

│   └── embeddings/                        # FAISS indices

├── docs/

│   ├── architecture/                      # Architecture diagrams

│   └── api/                               # API documentation

├── docker-compose.yml

├── .env.example

├── .github/workflows/deploy.yml

└── README.md

# 16. Day-by-Day Build Schedule

Assuming 4–6 hours of focused work per day using Claude Code and Cursor. Total calendar time: ~21 days.

| Day | Focus | Deliverables | Tool |
| --- | --- | --- | --- |
| 1 | Project setup, environment, dependencies | Working Docker Compose with all services booting | Claude Code |
| 2 | FastAPI skeleton + database models | All endpoints returning 501, Alembic migrations working | Claude Code |
| 3 | S3/MinIO storage client + ingestion endpoint | Can upload a video and see it stored in MinIO | Claude Code |
| 4 | FFmpeg extraction + Celery task queue | Video upload triggers async audio/frame extraction | Claude Code |
| 5 | Whisper transcription + pyannote diarization | Get speaker-attributed transcript from any video | Claude Code |
| 6 | Semantic analysis with Claude API | Each utterance has sentiment + claim density | Claude Code |
| 7 | Vocal feature extraction (librosa) | Per-utterance acoustic features computed | Claude Code |
| 8 | Wav2Vec emotion classification + stress index | Vocal affect labels + stress scores per utterance | Claude Code |
| 9 | MediaPipe face mesh extraction | Per-frame facial features from video frames | Claude Code |
| 10 | Frame-to-utterance aggregation + visual classification | Utterance-level visual affect scores | Claude Code |
| 11 | Divergence engine implementation | All utterances have divergence scores + flags | Claude Code |
| 12 | Embedding generation + FAISS indexing | Vector search working across utterances | Claude Code |
| 13 | RAG query engine with Claude synthesis | Natural language queries returning cited answers | Claude Code |
| 14 | Frontend: layout shell, sidebar, video library | Basic React app with navigation | Cursor |
| 15 | Frontend: video player with transcript sync | Video plays, transcript scrolls in sync | Cursor |
| 16 | Frontend: divergence timeline visualization | Seismograph chart with clickable spikes | Cursor |
| 17 | Frontend: modality breakdown panels | Utterance card with full 3-modality detail | Cursor |
| 18 | Frontend: RAG chat panel with citations | Ask questions, get answers with video timestamps | Cursor |
| 19 | Ingest 10–15 demo videos, fix edge cases | Demo dataset fully processed and queryable | Both |
| 20 | Polish: error handling, loading states, README | Production-quality UX and documentation | Both |
| 21 | Record demo video, deploy to AWS, publish | Live public URL + 3-minute demo recording | Both |

End of Blueprint — Time to Build